Bug List

Bug #1: Reconfigure functionality for editor screen

The client would like to be able to see two models of the same profile data side by side. The client would also like to get rid of the ability to display multiple graphs in one window, and to get rid of the black background space.

In order to remove these problems the following has been decided:
    1. to allow only one model per editor
    2. to associate multiple editors with a single snapshot
    3. to associate multiple models as children of a snapshot in the snapshot tree view

Resolution:
Implemented on 17 June 2012.

Bug #2: The currently output plugin jar will not allow Eclipse to start if Eclipse is required to open in the analysis perspective.

Bug #3: A given snapshot folder will not minimize unless the folder is selected.

Resolved: Resolved on 17 June 2012.

Bug #4: Missing Analysis Functionality

Implement the analysis functionality as described in the GUI sketch proposed to the client.
1. Set up widget interface
2. Connect partitioner and cost model functionality with widgets

Resolution:
Implemented on 20 June 2012.

Bug #5: Missing Test Framework Functionality

Bug #6: Improve thread safety of PartitionerGUIStateModel

There is a set of functions called by a swing worker class in the Partitioner editor. Concurrency problems need to be eliminated from these.

Resolution:
Temporary solution: take note of which variables are written to between methods, and ensure the values communicated are not interfered with ( the two values written to are written to once and never again in any of the class functions ). Any variables which are used throughout a function are first cached in a local variable in case of reassignment elsewhere, and then used throughout the function (standard practice ).

Temporary because this method is ad-hoc and required me to be very aware of where reassignmnet or modifications happen. Redesign may be necessary.

One problem is that many of the classes that are being assigned may have methods called upon them. I am not entirely sure that these classes are immutable after initialization, although they most likely are.

Bug #7: Closing the application with a model displaying makes it impossible to open eclipse the next time.

Trying to create a JApplet fails when Eclipse is closed and an model has been generated.

The exception is:

load: ca.ubc.magic.profiler.partitioning.view.VisualizePartitioning.class can't be instantiated.
java.lang.InstantiationException: ca.ubc.magic.profiler.partitioning.view.VisualizePartitioning
at java.lang.Class.newInstance0(Unknown Source)
at java.lang.Class.newInstance(Unknown Source)
at sun.applet.AppletPanel.createApplet(Unknown Source)
at sun.applet.AppletPanel.runLoader(Unknown Source)
at sun.applet.AppletPanel.run(Unknown Source)
at java.lang.Thread.run(Unknown Source)

Resolved:
Issue has disappeared on its own.

Bug #8: It is not possile to fully configure a model before generating it.

As requested by the client, the editor should provide a button to generate a model once all the proper configurations have been set.

My own recommendation is to have button that is clicked once and then disappears, making the current widgets unmodifiable (user can still switch back to see what the settings are).

Resolution:
Implemented 17 June 2012.

Bug #9: An interface for the Preset Module Graph Functionality must be provided and tested.

The preset module graph option shall be removed from the editor for now until a proper place and interface can be decided for it.

Bug #10: Closing an editor causes neither the model in the tree to disappear nor the same model to be regenerated upon selecting the model from the tree.

Bug #11: Failed to create ModuleModel.

This may be related to a threading problem in the module creation classes, or not. Investigate. The following exception was thrown after clicking the "Generate Model" button. RequestBundleCoarsener, activate module exposure, and add synthetic node where all set.

Notes: choosing BundleCoarsener (the default) and the other two works fine. Choosing the other two and both activate and add explodes the system. ExtendedRequest causes nothing to appear, same goes for coarse request, same goes for low latency, and same goes for low latency coarse.

Crossing my fingers that I did not break Nima's code.

java.lang.NullPointerException
at ca.ubc.magic.profiler.dist.transform.RequestBasedBundleModuleCoarsener.applyRecursion(RequestBasedBundleModuleCoarsener.java:177)
at ca.ubc.magic.profiler.dist.transform.ThreadBasedBundleModuleCoarsener.initializeModels(ThreadBasedBundleModuleCoarsener.java:277)
at ca.ubc.magic.profiler.dist.transform.ThreadBasedBundleModuleCoarsener.getModuleModelFromParser(ThreadBasedBundleModuleCoarsener.java:69)
at partitioner.models.PartitionerGUIStateModel.createModuleModel(PartitionerGUIStateModel.java:317)
at partitioner.views.ModelCreationEditor$13.construct(ModelCreationEditor.java:853)
at EDU.oswego.cs.dl.util.concurrent.misc.SwingWorker$2.call(SwingWorker.java:193)
at EDU.oswego.cs.dl.util.concurrent.FutureResult$1.run(FutureResult.java:75)
at EDU.oswego.cs.dl.util.concurrent.misc.SwingWorker.run(SwingWorker.java:211)
at java.lang.Thread.run(Unknown Source)
Exception in thread "AWT-EventQueue-0" java.lang.RuntimeException: No module model can be retrieved.
at partitioner.models.PartitionerGUIStateModel.finished(PartitionerGUIStateModel.java:351)
at partitioner.views.ModelCreationEditor$13.finished(ModelCreationEditor.java:863)
at EDU.oswego.cs.dl.util.concurrent.misc.SwingWorker$3.run(SwingWorker.java:199)
at java.awt.event.InvocationEvent.dispatch(Unknown Source)
at java.awt.EventQueue.dispatchEventImpl(Unknown Source)
at java.awt.EventQueue.access$000(Unknown Source)
at java.awt.EventQueue$3.run(Unknown Source)
at java.awt.EventQueue$3.run(Unknown Source)
at java.security.AccessController.doPrivileged(Native Method)
at java.security.ProtectionDomain$1.doIntersectionPrivilege(Unknown Source)
at java.awt.EventQueue.dispatchEvent(Unknown Source)
at java.awt.EventDispatchThread.pumpOneEventForFilters(Unknown Source)
at java.awt.EventDispatchThread.pumpEventsForFilter(Unknown Source)
at java.awt.EventDispatchThread.pumpEventsForHierarchy(Unknown Source)
at java.awt.EventDispatchThread.pumpEvents(Unknown Source)
at java.awt.EventDispatchThread.pumpEvents(Unknown Source)
at java.awt.EventDispatchThread.run(Unknown Source)

Bug #12: The Configuration Page for a model is missing scrolling functionality.

Resolved:
Changes implemented 24 June 2012.

Bug #13: Closing and reopening the snapshots view will force it to go out of sync with open editors.

If we close the snapshots view all model editors listed in that view will disappear. If model editors remain open, this means that when the snapshots view is reopened, it will provide no selection access to the visible model editors.

Bug #14: Consider the PartitionerGUIStateModel.runPartitioningAlgorithm() method and evaluate for thread safety.

Bug #15: Add a toolbar to the model analysis page in the editor, in order to match the design proposed to the client.

Bug #16: Make the paths in the model configuration pane depend on the currently selected paths.

Bug #17: Remove the defaults paths from the eclipse snapshot viewer

Resolved:
Changes implemented on 23 June 2012.

Bug #18: Make the browse paths all editable

Resolved:
Changes implemented on 23 June 2012.

Bug #19: Move partition functionality into the mode viewer.

Bug #20: Allow the user to recreate the model when an error occurs (hard)

Bug #21: Split project into separate plugins

Bug #22: Remove snapshot event manager and turn into pure MVC.

Resolved:
Changes implemented on 24 June 2012.